Week One
Starting the planning process with creating a Gantt chat to get an overview over the next weeks. After that I will start on user stories and to create Function specifications out of those. Including epics and features. Through the user stories I will start thinking about the target audience for the website. I will also start on researching a few web sites to get an overview on what is needed for this kind of theme. Every Friday I will write a sort summery of the week, how it went and what may have going to wrong to make it easier for me to write the report at the end.
Deliver function specifications and planning document

Week Two
I will decide the final audience and start on building the Prototype. Starting the process with choosing WCAG colorpalett fonts, and images to use. Also Deciding an API.
Deliver prototype on Sunday.
Week Three
I will star with deciding on what elements I will use JavaScript for. Then I will start building the structure/ grid of the website. Including colors and the rest of the set up. I will star creating the mobile friendly version. I will also write down question’s I eventually have for teachers.

Week Four
Keep working on the website and writing summary

Week Five
That week I start testing in different browsers and devices, hopefully I can start with that at the end of week four, so I have more time to fix bugs. When all that is done, I start on the report buy using my notes to make it easier to remember.
Deliver Final product on Sunday.